Data Analytics Training Programme

Proposal

| Field | Detail |
| --- | --- |
| To | Factory Manager, Copernus Fresh Fish |
| From | Pawan Singh Kapkoti, Operation Team Leader |
| Date | March 2026 |
| Duration | 4 weeks (alongside normal duties) |

Summary

This proposal outlines a 4-week programme to build analytics dashboards using existing SI Integreater data and SQL Server. No new software purchases are needed. Power BI is free with the existing Microsoft licence, and the data already exists in the system. The goal is to answer questions the current SSRS reports cannot.

The Problem

Current reporting shows what happened on each run. It does not show:

- Which batch codes are expiring soonest and need despatch priority

- Whether RSPCA-certified raw material is being used on non-RSPCA orders (margin loss)

- Yield trends specifically for superchilled products (highest-margin line)

- How the run-to-batch migration affects historical trend analysis

These gaps mean decisions are made manually or too late. Data exists in SQL Server to answer all of them.

Week 1: Data Access & Understanding

| Day | Task | Output |
| --- | --- | --- |
| Mon | Get read-only access to SI SQL Server | Access confirmed |
| Tue | Map database schema: runs, batches, products, yields, stock | Schema diagram |
| Wed | Identify key tables: batch codes, use-by dates, stock locations | Table list with row counts |
| Thu | Write test queries: one day yield, one batch traceability chain | Verified SQL queries |
| Fri | Document data dictionary: what each column means | Data dictionary |

Deliverable: Database schema map + data dictionary for manager review.

Week 2: FEFO Dashboard

First Expired First Out — connecting batch codes to use-by dates for despatch priority.

| Day | Task | Output |
| --- | --- | --- |
| Mon | Query batch codes with use-by dates from SQL Server | Raw dataset |
| Tue | Join batch codes to stock locations (coldstore, blast freezer) | Combined dataset |
| Wed | Calculate days-to-expiry for every batch in stock | Expiry priority list |
| Thu | Build Power BI dashboard: stock by location, colour-coded urgency | Dashboard v1 |
| Fri | Add filters by species, area, customer. Test with despatch team | Dashboard reviewed |

Business value: Reduces waste from expired stock. Ensures oldest stock ships first.

Week 3: Yield Analytics & RSPCA Tracker

| Day | Task | Output |
| --- | --- | --- |
| Mon | Query yield data: input weight, output weight, giveaway by batch | Yield dataset |
| Tue | Separate superchilled vs standard. Calculate yield % for each | Superchilled yield report |
| Wed | Track RSPCA vs non-RSPCA allocation. Flag mismatches | Mismatch report |
| Thu | Build Power BI: yield trend by product type, RSPCA accuracy | Dashboard page 2 |
| Fri | Calculate margin loss from RSPCA misallocation (past 3 months) | Financial impact number |

Business value: Shows exactly how much margin is lost when premium fish goes to standard orders.

Week 4: Automation & Handover

| Day | Task | Output |
| --- | --- | --- |
| Mon | Set up Power BI auto-refresh from SQL Server (daily) | Auto-refreshing dashboard |
| Tue | Build batch traceability lookup tool | Traceability tool |
| Wed | Write 1-page user guide for all dashboards | User guide |
| Thu | Present to factory manager and team leads | Presentation done |
| Fri | Final adjustments. Document all SQL queries for handover | Handover complete |

Deliverable: 3 working dashboards + documentation + handover.

Requirements

| Requirement | Detail |
| --- | --- |
| Read-only SQL Server access | To query production data. No write access needed |
| Power BI Desktop installed | Free download from Microsoft. May need IT to install |
| 1-2 hours per day | Analysis work during quieter production periods |
| Feedback from despatch/planning | To make dashboards useful for actual users |

What This Does NOT Change

- No changes to SI Integreater

- No changes to the production database

- No changes to SSRS reports

- No changes to existing workflows

- Read-only access only — cannot modify any data

This adds a reporting layer on top of what exists. If it does not work, nothing is affected.

Expected Outcomes

| Outcome | How to Measure |
| --- | --- |
| Reduced expired stock waste | Track before/after dashboard implementation |
| Fewer RSPCA misallocations | Count of RSPCA fish used on non-RSPCA orders |
| Faster despatch decisions | Manual walk vs dashboard check time |
| Superchilled yield visibility | First time this data is tracked separately |
| Audit readiness | Batch traceability in seconds, not minutes |

Risk Assessment

Risk: Low.

Read-only access means nothing can break. Power BI is a Microsoft product already compatible with SQL Server. If the dashboards are not useful, they are simply not used. No downtime, no cost, no disruption to production.

About Me

- MSc Data Analytics (Aston University, 2:1)

- Microsoft Certified: Power BI Data Analyst Associate (PL-300) — Active

- 12 months operating SI Integreater daily

- 10 data analytics projects using Python, SQL, Power BI (github.com/Pawansingh3889)

- Currently studying for AWS Data Engineer Associate certification

Happy to discuss further or demonstrate a prototype using sample data before accessing the live system.