Copernus Fresh Fish

Data Infrastructure Improvement Proposal

Prepared by: Pawan Singh Kapkoti

Operational Team Leader | March 2026

To: Factory Manager / HR

# Executive Summary

This proposal outlines a plan to improve data infrastructure by connecting existing systems (SI Integreater, SQL Server, OCM, Excel) into a unified reporting layer. The goal is to eliminate manual data gaps that currently cause incorrect despatch decisions, unnecessary QA concessions, and preventable stock waste.

The work uses tools already available (SQL Server, Power BI via Microsoft licence). No new software purchases required.

# What Works Well

| System | Function | Status |
| --- | --- | --- |
| SI Integreater | Production runs, stock tracking, batch management | Working — web and desktop |
| SQL Server | Central database | Working — SSRS reports functional |
| OCM | Live dashboard: baskets processed, auto-updates kg/units to SI | Working — real-time |
| SSRS | Yield by Run Number, batch traceability | Working — via si-sql |
| Excel | Plan attainment tracking, pack counts vs planned | Working — manual update |

# What Does Not Work

| Gap | Impact | Current Workaround |
| --- | --- | --- |
| Despatch uses planned use-by dates, not actual batch dates | Wrong stock shipped first. QA concessions needed | QA reviews manually — adds delay and risk |
| Superchilled vs standard shelf life not distinguished in despatch | Superchilled (+11/+12 days) vs standard (+7 days) not visible. Risk of shipping superchilled before standard that expires sooner | No distinction in current stock reports |
| RSPCA vs GG allocation not tracked | Premium raw material used on standard orders = margin loss | No visibility until after production |
| Loma checkweigher data not captured | Pack-level giveaway invisible. 26kg free product per batch with no tracking | Data stays on Loma screen |
| Chopper output not linked to supplier | Cannot identify which supplier produces more loins (highest value) | All cod mixed into one run |
| Salmon baskets averaged not individual | Per-basket variation hidden due to workload | Total weight correct but granularity lost |
| Excel reports disconnected from SQL Server | Production manager compiles data that already exists in database | Manual effort |

# Proposed Solution: 3 Dashboards

## Dashboard 1: Despatch Priority (FEFO + Actual Use-By Dates)

Problem: Despatch uses planned use-by dates. Actual batch dates differ. QA concessions required.

Additional complexity: Superchilled products have +11/+12 day shelf life vs standard +7 days. Both sit in the same coldstore. Without distinguishing them, despatch may ship superchilled first when standard is about to expire.

How:

- Query SQL Server for all batch codes currently in stock

- Join batch code to actual use-by date from packing data

- Classify as superchilled or standard based on shelf life

- Calculate days-to-expiry, colour-code: red <3 days, amber 3-7, green 7+

- Auto-refresh hourly

Impact: Despatch sees actual dates. Standard products ship before superchilled when appropriate. QA concessions eliminated. FEFO automated.

## Dashboard 2: Factory Performance

Problem: Factory manager oversees primary, retail, despatch — each has separate reports. No single view.

How:

- Pull OCM data + SI data + yield data from SQL Server

- Auto-calculate plan attainment (replaces Excel manual entry)

- Show yield % by department

- Loma giveaway trends when data capture is implemented

Impact: Production manager Excel task automated. Factory manager sees all departments on one screen.

## Dashboard 3: Raw Material Allocation Tracker

Problem: RSPCA salmon costs more than GG. When RSPCA goes to GG orders, premium price paid but standard revenue received.

How:

- Track raw material intake with certification type (RSPCA, GG, MSC, standard)

- Join to production run allocation

- Flag mismatches: RSPCA input to non-RSPCA output

- Calculate margin impact weekly

# What This Needs

| Requirement | Why | Risk |
| --- | --- | --- |
| Read-only SQL Server access | To query production data | Zero — read-only |
| Power BI Desktop on one PC | Free Microsoft download | Zero cost |
| 1-2 hours/day during quieter periods | Analysis and dashboard building | Minimal impact on operations |
| Support from Paul (IT) | Database access setup | 30-minute IT task |
| Feedback from department leads | Build dashboards people use | 15 min/week |

# What This Does NOT Change

- SI Integreater continues as-is

- SQL Server continues as-is — read-only

- SSRS reports continue as-is

- OCM continues as-is

- Existing workflows unchanged

# Risk Assessment

| Risk | Likelihood | Mitigation |
| --- | --- | --- |
| Dashboard shows wrong numbers | Medium | Validate against SSRS before deploying |
| Staff do not use it | Medium | Build with their input, not in isolation |
| SQL Server performance impacted | Low | Read-only queries during off-peak |
| IT blocks access | Medium | Propose read-only as first step |
| Project does not deliver value | Low | Phase 1 is 2-week proof of concept. Stop if it fails |

# Next Step

A 15-minute meeting to discuss: (1) Is read-only SQL Server access feasible? (2) Which dashboard is most valuable first? (3) Can Power BI Desktop be installed on a workstation?