# Data Analytics Support for IT — Proposal

To: Factory Manager / IT Manager

From: Pawan Singh Kapkoti, Operational Team Leader

Date: March 2026

## Context

IT is planning to implement Python for database queries and reporting. Currently one person handles all data infrastructure. The factory generates thousands of records daily through SI Integreater, OCM, and SQL Server — batch traceability, yield tracking, stock management, compliance reporting.

The workload is growing. The tools are changing. An extra pair of hands with the right skills would help.

## What I Can Contribute

| Factory Need | My Skill | Evidence |
| --- | --- | --- |
| SQL Server query optimisation | SQL — window functions, CTEs, indexing, joins | 14 published SQL queries on GitHub |
| Python data scripts | pandas, NumPy, SQLAlchemy, pyodbc | 10 public Python projects |
| Data visualisation | matplotlib, seaborn, Plotly, Power BI | PL-300 certified March 2026 |
| Data quality checks | dbt testing framework, automated validation | 94 automated tests in pipeline |
| ML models for prediction | scikit-learn, XGBoost, Random Forest | 93% accuracy model |
| Reporting automation | Scheduled scripts, CI/CD, GitHub Actions | 3 automated workflows running daily |

## Proposed Arrangement

Phase 1: Training and Integration (Week 1-4)

Work alongside IT to understand the database and current pain points.

| Week | Training Goal | Deliverable |
| --- | --- | --- |
| 1 | Get read-only SQL Server access. Map database schema — tables, relationships, key fields for batches, use-by dates, stock, yields | Schema documentation |
| 2 | Identify the 5 slowest SSRS queries. Understand how OCM writes to SQL Server. Study run-to-batch migration structure | Query performance report |
| 3 | Rewrite 2-3 slow queries in optimised SQL. Build first Python script to replicate one SSRS report | Working Python scripts |
| 4 | Build Despatch Priority view — batch codes with actual use-by dates, days to expiry, stock location. Test with despatch team | Working prototype |

Milestone check: Does the prototype match SSRS data? Does despatch find it useful? If yes, continue. If no, stop.

Phase 2: Production Dashboards (Week 5-8)

| Week | Goal | Deliverable |
| --- | --- | --- |
| 5-6 | Despatch FEFO dashboard — actual use-by dates, expiry urgency, stock by area. Eliminates need for QA concessions on date mismatches | Live dashboard |
| 7 | Factory performance view — yield by department, plan attainment (automates Excel report), shelf life distinction (superchilled +11/+12 days vs standard +7 days) for FEFO accuracy | Cross-department dashboard |
| 8 | RSPCA/GG allocation tracker — flags when premium material goes to standard orders. Calculates margin impact | Allocation report |

Phase 3: Ongoing Value (Month 3+)

| Capability | What It Does |
| --- | --- |
| Query optimisation | Reduce report load times from minutes to seconds |
| Automated daily reports | Python scripts replace manual Excel compilation |
| Predictive yield modelling | Forecast output from intake using ML |
| Stock expiry alerts | Automated email when batches approach use-by date |
| Supplier yield analysis | Track which supplier produces best loin-to-fillet ratio |
| Loma checkweigher integration | Capture pack-level giveaway data currently stuck on machine screen |

## What This Needs

| Requirement | Who | Risk |
| --- | --- | --- |
| Read-only SQL Server access | Paul (IT) | Zero — read-only, cannot modify data |
| Python (already planned) | Paul | Already in IT roadmap |
| Power BI Desktop | Free download | No cost |
| 1-2 hours/day | Danny/Simon approval | During quieter periods |

## What This Does Not Change

- SI Integreater continues as-is

- SQL Server continues as-is — read-only access only

- SSRS reports continue as-is

- OCM continues as-is

- Existing workflows unchanged

## Next Step

A 15-minute conversation to discuss: (1) Is read-only SQL Server access feasible? (2) Which dashboard would be most valuable first? (3) Can Power BI Desktop be installed on a factory workstation?